## Slide 1: RAMCloud Update SEDCL Retreat June, 2012
John Ousterhout
Stanford University

## Slide 2: What is RAMCloud?
General-purpose storage system for large-scale applications:
All data is stored in DRAM at all times
Large scale: 1000+ servers, 100+ TB
Low latency: 5-10 µs remote access time
As durable and available as disk
Simple key-value data model (for now)
Project goal: enable a new class of data-intensive applications

## Slide 3: RAMCloud Architecture
Master
Backup
Master
Backup
Master
Backup
Master
Backup
…
Appl.
Library
Appl.
Library
Appl.
Library
Appl.
Library
…
Datacenter Network
Coordinator
1000 – 10,000 Storage Servers
1000 – 100,000 Application Servers
Commodity Servers
32-256 GB per server
High-speed networking:
5 µs round-trip
Full bisection bwidth

## Slide 4: Status at May 2011 Retreat
Skeletal prototype running:
  Read/write operations working Read 100 bytes in 5.2 µs
  Recovery implemented for masters Recover 6 GB from crashed server in 1.1 seconds with 33 nodes
System not yet usable, many features missing:
  Recovery incomplete:
    No recovery from backup crashes
    RPC system can’t handle crashes
    No cluster membership management
    No cold start
  Cleaner not yet usable
  Coordinator still in skeletal form, not robust
  Single-threaded

## Slide 5: Progress Since May 2011
Overall goal: push towards a 1.0 release:
  “Least usable system” for real applications
Cluster upgrade:
  Increase from 40 -> 80 nodes
  Flash memory for backups
  Now recovering 35 GB in 1.6 seconds with 60 nodes
Major revision of log cleaner:
  First usable version
  Operates in parallel with reads and writes
  Two-level approach: higher memory utilization without overloading disks
  Steve will present performance measurements
Added multi-threading in servers

## Slide 6: RAMCloud Progress, cont’d
Improved crash recovery:
  Cluster membership management
    Detect server failures
    Disseminate information about server entries/exits
  New architecture for replica management
    Handle backup failures
    Use new threading facilities, cluster membership
  RPC transports report timeouts gracefully (but no retry yet)
Switched to variable-length keys
Performance tools:
  2 benchmarking frameworks (standalone, cluster)
  Web site for collecting metrics (Dumpstr)
Publicity: SOSP paper, LinkedIn talk, articles

## Slide 7: What’s Left for RAMCloud 1.0?
Fault-tolerant coordinator (complete rewrite underway)
LogCabin (leader election, configuration storage)
A few more bits for recovery
  Simultaneous failures
  Cold start
  RPC retry
Table enumeration
Synchronous backup writes
1.0 is “constant 3-6 months away”

## Slide 8: Acceptance Test for 1.0
Run an 80-node cluster for a few weeks:
  Synthetic workload, capable of detecting data corruption
  Force servers to crash at random times
  Multiple simultaneous failures
  Coordinator failures
  Complete cluster crashes
Survive with no loss of data